## Slide 1: Dan’s FrappEccino Hell Stakeholder Check-in
11/11/22

## Slide 2: Agenda
Sprint Planning
Burndown/Sprint Board
Scrum Logs
Demo

## Slide 3: Sprint Planning
Sprint Goal:
Become Feature Complete
Balance Model
Employee Management Features
Bug Fixes
Nice-to-haves
Drink Images
Points:
23 - accomplished previous sprint
27 – New points
7 – rolled over from previous sprint
34 – total points

## Slide 4: Burndown

## Slide 5: Sprint Board

## Slide 6: Demo