# Sprint Retrospective – Dev sprint 3 10/31-11/11

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - Didn’t run into any huge bottlenecks/roadblocks
    - Was able to build off foundation of previous sprint
    - Backend support + documentation
    - Good about getting tickets done on time
    - Stakeholder demo
  + What didn't go well
    - Didn’t get all tickets finished
  + What specific things you can do to improve
    - Better communication about models/endpoint return
  + List the measurement criteria

Ticket completion, compare burndowns

34/39 tickets finished – 87% completion

* + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Geoffrey – 5pts – 13.88%
    - Wesley – 9pts – 25%
    - Landon – 8pts – 22.22%
    - Josh – 14pts – 38.88%
  + Include the scrum master, and all of the members of the group (marking those who are present).

Joshua McClung scrum master, Wesley Edwards, Landon Doyle, Geoffrey Haselden