**Daily Scrum or Standup Meeting**

Team name: \_\_\_\_\_\_\_\_\_\_\_Group 6\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_\_\_\_Landon Doyle\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_Oct. 10th\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Landon Doyle | Got the current build running on my computer after fighting for days with a compilation error | Meet with Wesley! Getting with him to have him walk me through his code will help establish me in react and be of use to him. | Still struggling to meet with Wesley, but we have now established a set time |
| Joshua McClung | Created a mock user in the backend so the front end can sign in and be served a token. | Continue implementation of backend models and serving objects to requests | No obstacles |
| Wesley Edwards | Implemented receival of token on front end when signing into mock account to prepare for demo with Dan | Keep building out pages including the manager page, meet with Landon to show him react | No obstacles other than finding a time to meet with Landon |
| Geoffrey Haselden | Was late to scrum, we weren’t able to get updates before we ended for our meeting with dan. | N/A | N/A |
|  |  |  |  |

# Burndown

# Screenshot of you project board