**Daily Scrum or Standup Meeting**

Team name: \_\_\_\_\_\_\_Group 6\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_\_\_\_\_Landon Doyle\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_Oct 12th\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Landon Doyle | Met with Wesley to learn more react so I can work independently | Finish up landing page I started with wesley | Dean and C++ |
| Joshua McClung | Added status codes to login, wrote docs for auth endpoints, wrote automated endpoint tests. Sent pull request and merged to main. | Inventory model | Stress of Advanced Algorithms |
| Wesley Edwards | Met with Landon to show him react and create the landing page | Fix authentication and routes | Fear Itself |
| Geoffrey Haselden | Nothing | User and Balance backend completed and documented | None at the moment |
|  |  |  |  |

# Burndown

A picture containing diagram

Description automatically generated

# Screenshot of you project board

Graphical user interface, text, application

Description automatically generated