**Daily Scrum or Standup Meeting**

Team name: \_\_\_\_\_\_Group 6\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_\_\_\_Landon Doyle\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_\_\_10/14/2022\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Landon Doyle | Flushed out landing page functionality | Finish creating landing page, hook up to backend if finished | Time, and Geoffrey not attending scrums, its puts stress on the whole team and me especially as scrum master |
| Wesley Edwards | Pulled Login changes, created authentication dependent navigation waiting on backend to test | Making manager HR page | Not having create account functionality from the backend |
| Joshua McClung | Wrote ingredients model and endpoints | Write drink model and endpoints | No, time |
| Geoffrey Haselden  (Didn’t attend, updated later) | Create user finished and CRUD functionality for user model | Working on list of all users, changing permissions and other end-points | Ensuring correct handling of token. |

# Burndown

**A screenshot of a computer

Description automatically generated with medium confidence**

# Screenshot of you project board

A screenshot of a computer

Description automatically generated