**Daily Scrum or Standup Meeting**

Team name: \_\_\_\_\_\_\_Team 6\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_\_\_Joshua McClung\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_\_\_11-7-22\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Wesley Edwards | Check for insufficient funds/ingredients popup when making order, profile page shows funds, employee can add hours | Show ingredient names in barista page, show names in order pickup, testing | None |
| Geoffrey Haselden | Employee Model Bugs | More Employee Model Bugs, Endpoint to get total cost to pay employees, tests | None |
| Landon Doyle | Testing order flow, customer pickup done, hour pages and pay employees done. | How much paying employees will cost store popup | Need preview endpoints and drink image path |
| Joshua McClung | Balance order flow done and tested | Drink image path, sign in bug | None |

# Burndown

Chart

Description automatically generated

# Screenshot of you project board

A screenshot of a computer

Description automatically generated with medium confidence