Scrum master: Joshua McClung. All team members: Landon Doyle, Wesley Edwards, and Geoffrey Haselden were present.

Dates: Oct. 29-Nov. 14th

**Milestone 3 Sprint 3 Planning Doc**

Sprint Goal: We would like to get as much done as we can this sprint. Priority one is finishing basic functionality. This includes hooking up the balance model to the workflow of the website (orders, ingredients, payment) As well as finishing all other employee management functions. We would also like to dedicate time to fixing bugs and adding in “nice-to-have” features. These include drink images, other art, password verification checks.

**Stories we will complete: (further information for each ticket is contained in Jira, including time estimate, sub tasks, and requirements to be considered completed.)**

* Balance Model
* Create Carousel
* Inventory Purchase popup
* Payroll page
* Edit ingredient should deduct from store balance
* Friday Button
* Hook balance to order flow
* Add custom drink functionality
* Drink Imagepaths
* Employee Hour page
* Get User from email
* Load Drink Images
* Add funds to account page

We had one meeting in which we added tickets to our backlog and assigned them point values, from there we met again at the start of this spring to decide relevant tickets and assign them. Each ticket has and accompanying story point value that roughly corresponds to 1pt. = small, 2pt. = medium, 3pt. = large. The tickets on Jira can each contain additional content to provide further details, as far as criteria for done we are testing each other’s branches on git as we work to determine that no task is moved into the done column on Jira until it is considered done by the group. Jira allows us to move tickets from waiting -> in progress -> testing -> done.

Our criteria for measuring each other is tickets/story points completed

Graphical user interface, application

Description automatically generated